Purpose of the Document

Use the Test Plan document to describe the testing approach and overall framework that will drive the testing of the project.

Template Instructions

Note that the information in italics is guidelines for documenting testing efforts and activities.  To adopt this template, delete all italicized instructions and modify as appropriate

DAFTAR ISI

1	Introduction	3

1.1	Purpose	3

1.2	Project Overview	3

2	Scope	3

2.1	In-Scope	3

2.2	Out-of-Scope	3

3	Testing Strategy	3

3.1	Test Objectives	3

3.2	Test Assumptions	3

3.3	Data Approach	3

3.4	Level of Testing	3

3.5	Unit Testing	4

3.6	Functional Testing	4

3.7	User Acceptance Testing	4

3.8	Regression Testing	5

4	Execution Strategy	5

4.1	Entry Criteria	5

4.2	Exit criteria	6

4.3	Validation and Defect Management	6

5	Environment Requirements	7

5.1	Test Environments	7

6	Significantly Impacted Division/College/Department	7

7	Dependencies	7

# Introduction

## Purpose

Dokumen ini menjelaskan strategi pengujian, pendekatan testing, ruang lingkup, serta metode eksekusi untuk pengujian website Sauce Demo Shopify.

Testing dilakukan untuk memastikan seluruh fitur utama seperti authentication, dan cart berjalan sesuai requirement bisnis serta siap digunakan oleh end-user.

## Project Overview

# Project ini merupakan pengujian website e-commerce berbasis Shopify yang memiliki fitur:

- User Registration

- User Login & Logout

- Product Listing

- Add to Cart

- Update / Remove Cart

Pengujian dilakukan secara manual dan automation menggunakan framework modern.

# Scope

## In-Scope

Fitur yang akan di uji :

- AUTHENTICATION MODULE

- Registrasi user baru

- Login valid & invalid

- Logout

- Validasi error message

- Session validation

- PRODUCT & CART MODULE

- Add product to cart

- Add multiple product

- Update quantity

- Remove item

- Validate subtotal calculation

- Validate cart badge count

- AUTOMATION COVERAGE

- Critical flow automation (End-to-End)

- Regression automation

- Negative test automation

## Out-of-Scope

- Performance testing (Load/Stress)

- Security penetration testing

- Database validation

- Backend API testing

- Mobile device testing

# Testing Strategy

## Test Objectives

- Memastikan semua fitur utama berfungsi sesuai expected behavior

- Memastikan sistem menangani input invalid dengan benar

- Memastikan fitur utama website seperti authentication, product browsing, dan cart functionality berjalan sesuai expected behavior.

- Memastikan alur bisnis e-commerce berjalan tanpa error

- Memastikan tidak ada defect critical sebelum release

## Test Assumptions

- Website dalam kondisi stabil

- Tidak ada perubahan fitur selama testing

- Payment gateway dalam mode simulasi

- Tidak ada maintenance selama periode testing

## Data Approach

Test data dibuat secara manual dan data-driven automation, meliputi:

- Email valid & invalid

- Password valid & invalid

- Empty field

- Quantity boundary value (0, 1, max)

- Special character input

- Long text input

## Level of Testing

List the types of testing to be performed.

| Test Type | Description | Responsible Parties |
| --- | --- | --- |
| Test Type | Description | Responsible |
| Functional Testing | Manual testing semua fitur utama | QA |
| Automation Testing | Script automation untuk regression | QA |
| Regression Testing | Re-run test setelah bug fix | QA |

## Unit Testing

Dilakukan oleh Developer untuk setiap module sebelum diserahkan ke QA.

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Dimas akbar maulana | QA | QA |
|  |  | Test Lead |
|  |  | Test Analyst |

## Functional Testing

- Register workflow

- Login workflow

- Cart functionality

- Logout process

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Dimas Akbar Maulana | QA | QA |
|  |  | Test Lead |
|  |  | Test Analyst |

## User Acceptance Testing

- User dapat login dan add cart tanpa kendala

- Error message mudah dipahami

- UI mudah digunakan

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Dimas Akbar Maulana | QA | QA testing |
|  |  | Test Lead |
|  |  | Test Analyst |

## Regression Testing

Regression dilakukan untuk:

- Login flow

- Registrasi flow

- Add to cart

Automation digunakan untuk regression suite.

Participants:

| Tester’s Name | Department/ Area | Role |
| --- | --- | --- |
| Dimas Akbar Maulana | QA | QA |
|  |  | Test Lead |
|  |  | Test Analyst |

# Execution Strategy

## Entry Criteria

| Entry Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| Website dapat diakses |  |  | URL https://sauce-demo.myshopify.com dapat diakses secara publik. |
| Tes data available |  |  | Akun login (valid/invalid) dan data produk sudah disiapkan di file konfigurasi. |
| Test case selsai di buat |  |  | Skenario manual untuk alur login, registrasi, dan keranjang sudah disetujui. |
| Development has completed unit testing |  |  | Fungsi dasar website sudah stabil di sisi server/backend. |
| Test scripts automation |  |  | Script (Playwright/Selenium/Cypress/katalon) sudah selesai di-coding dan siap dijalankan |

## Exit criteria

- The exit criteria are the desirable conditions that need to be met in order proceed with the implementation.

- Exit criteria are flexible benchmarks. If they are not met, the test team will assess the risk, identify mitigation actions and provide a recommendation.

| Exit Criteria | Test Team | Technical Team | Notes |
| --- | --- | --- | --- |
| 100% Test Scripts executed |  |  |  |
| 90% pass rate of Test Scripts |  |  |  |
| No open Critical and High severity defects |  |  |  |
| All remaining defects are either cancelled or documented as Change Requests for a future release |  |  |  |
| All expected and actual results are captured and documented with the test script |  |  |  |
| All test metrics collected based on reports from daily and Weekly Status reports |  |  |  |
| All defects logged in Defect Tracker/Spreadsheet |  |  |  |
| Test environment cleanup completed and a new back up of the environment |  |  |  |

## Validation and Defect Management

- Specify how test cases/test scenarios should be validated

- Specify how defect should be managed

  - It is expected that the testers execute all the scripts in each of the cycles described above.

  - The defects will be tracked through Defect Tracker or Spreadsheet.

  - It is the responsibility of the tester to open the defects, retest and close the defect.

Defects found during the Testing should be categorized as below:

| Severity | Impact |
| --- | --- |
| 1 (Critical) | - Functionality is blocked and no testing can proceed - Application/program/feature is unusable in the current state |
| 2 (High) | - Functionality is not usable and there is no workaround but testing can proceed |
| 3 (Medium) | - Functionality issues but there is workaround for achieving the desired functionality |
| - 4 (Low) | - Unclear error message or cosmetic error which has minimum impact on product use. |

# Environment Requirements

## Test Environments

| Component | Detail |
| --- | --- |
| OS | Windows 10 |
| Browser | Chrome (latest) |
| IDE | VS Code |
| Automation Tool | Cypress,Selenium,Playwright |
| Version Control | Git |
| Network | Stable WiFi |

- HTTPS enabled

- No production data used

# Significantly Impacted Division/College/Department

| Business Area | Business Manager | Tester(s) |
| --- | --- | --- |

# Dependencies

Ketersediaan website demo (uptime)